AMWC WARGAME SYSTEM

Plan of Action and Milestones

Advanced Maneuver Warfare Course

Digital Transformation Roadmap — Digitization Through AI Integration

UNCLASSIFIED // FOR OFFICIAL USE ONLY

# 1. Purpose and Scope

This Plan of Action and Milestones (POA&M) documents the development roadmap for the AMWC Wargame System — a digital facilitation and artificial intelligence platform designed to support map wargames at the Advanced Maneuver Warfare Course. The roadmap spans five phases, from the current digitization effort through full AI-assisted adjudication and debrief generation.

The plan is organized sequentially, with each phase building on the capability established by the previous one. Dependencies between phases are identified where they exist. Each phase includes specific milestones, success criteria, estimated level of effort, and associated risks.

## 1.1 End State

A fully integrated wargame platform where:

- All game data is captured, transmitted, and archived digitally with no paper intermediary

- Planning documents for each game are generated from structured inputs in minutes rather than hours

- A Green Cell AI provides realistic, doctrine-informed populace and information environment responses to student actions

- A Director AI adjudicates turn submissions and generates structured feedback and debrief points, enabling game execution without cadre adjudicators and extending the platform's utility beyond the schoolhouse

## 1.2 Governing Principles

- Human authority is never displaced — AI augments and accelerates, it does not replace commander judgment or director discretion

- Each phase must deliver standalone value — if development stops at any phase, the tool must be more useful than before it started

- Simplicity is a feature — the tool must be operable by cadre who are not software developers

- The platform is unclassified and must remain so throughout its development

- Student learning outcomes drive every design decision — technical capability is a means, not an end

# 2. Phase Summary

Five development phases are planned. Phases are sequential with some overlap permitted between Phase 4 and 5.

| Ph | Phase | Focus | Est. Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Digitization | Foundation & stabilization of the current tool | 2–4 wks | Complete / Ongoing |
| 2 | Document Automation | AI-assisted game planning document generation | 6–8 wks | Planned |
| 3 | Green Cell AI | Populace and IO response simulation | 8–10 wks | Planned |
| 4 | Director AI | Automated adjudication and debrief generation | 10–14 wks | Planned |
| 5 | Integration & Polish | End-to-end testing, training, and fielding | 4–6 wks | Planned |

Note on Duration Estimates Estimates assume part-time development effort (10–15 hours per week) without a dedicated full-time engineer. If a dedicated developer is assigned, durations compress by approximately 50%. Phase durations do not include user acceptance testing with students, which should be scheduled at the conclusion of each phase before the next begins.

PHASE 1 — DIGITIZATION Foundation and Stabilization of the Live Tool

Phase 1 encompasses the work already completed and the remaining stabilization tasks required before the tool is considered production-ready for live game use. The core platform is functional; this phase closes the remaining gaps.

Objective: A stable, reliable, three-computer wargame facilitation tool that runs without technical failure through a complete 6-turn game.

## Phase 1 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 1.1 | Core real-time sync | Blue, Red, and Director pages communicate reliably through Firebase. Submissions, feedback, injects, and game time sync within 2 seconds. | Complete | Complete |
| 1.2 | Turn flow integrity | Submissions archive on submit. Adjudication adds to existing records. Final turn captured regardless of end-of-game sequence. | Complete | Complete |
| 1.3 | Turn card carry-forward | Maneuver, Collections, and Fires pre-populate from previous turn. Sentinel pattern prevents Firebase node deletion. Confirmed through multi-turn test. | Complete | Complete |
| 1.4 | AAR document generation | Turn history, inject log, and director notes compile into a downloadable AAR document. All turns including final turn present. | Complete | Complete |
| 1.5 | Reference library | Role-specific document repositories functional. Director sees all files recursively. Blue and Red see shared plus role-specific files. | Complete | Complete |
| 1.6 | Mobile and responsive UI | Top bar functional at all screen sizes. Three-clock display holds on single row above 430px. Vertical stack below 430px. | Complete | Complete |
| 1.7 | User guide and facilitation handbook | Complete facilitation guide published covering setup, operation, facilitation tips, and troubleshooting. | Complete | Complete |
| 1.8 | Live game validation | Tool runs through a complete game (Turn 0 through end-of-game AAR) without technical failure. Minimum two full-game test runs with actual cadre. | ~4 hrs | In Progress |
| 1.9 | Firebase security review | Evaluate whether open read/write rules are acceptable for the operational environment. If not, implement anonymous authentication as minimum security layer. | ~4 hrs | Planned |
| 1.10 | Feedback integration | Capture lessons learned from first live game use. Document known issues and prioritize fixes before Phase 2 begins. | Ongoing | Planned |

## Phase 1 Risks

| Risk | Phase | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Network connectivity failure in classroom | Phase 1 | Medium | Pre-test connectivity. Identify fallback (mobile hotspot) before game day. Document IP/port requirements for facility IT. |
| Firebase free tier limits exceeded | Phase 1 | Low | Free tier supports 100 simultaneous connections and 1GB storage. A single game uses <1MB. Monitor usage if multiple simultaneous games are run. |
| Browser compatibility issues on government machines | Phase 1 | Medium | Test on the specific browsers and OS versions installed on classroom machines. Chrome and Edge both support ES modules required by Firebase SDK. |

PHASE 2 — DOCUMENT AUTOMATION AI-Assisted Game Planning Document Generation

Phase 2 introduces structured digital forms that enable players to rapidly enter required game information into a simple interface. The tool takes that input and populates pre-built document templates, producing publication-quality planning documents without requiring players to format, structure, or lay out the document themselves. The goal is speed and consistency — players focus on the tactical content, the tool handles the document.

Objective: A player can complete a structured input form covering their plan, task organization, and commander's intent, and receive a formatted, print-ready planning document within 5 minutes — with no formatting work required.

## 2.1 Documents to be Automated

### Course of Action Graphic and Narrative

A structured COA narrative for Blue or Red forces, tied to the scenario's terrain, mission, and ORBAT. The player inputs their information and the tool generates scheme of maneuver text, task and purpose for each element, and a formatted COA overlay description. A future enhancement (Phase 2B) would generate an actual graphic overlay against one of the six to eight standard map products.

### Decision Support Matrix

A matrix mapping key decision points to triggers, criteria, and recommended actions. The player inputs their decision points based on the mission, terrain, and likely enemy courses of action. The DSM drives inject design and the director's adjudication framework.

### Collections Synchronization Matrix

A synchronization matrix tying ISR assets to NAIs, PIRs, collection windows, and reporting timelines. The player will input from the based on the available ISR assets and the scenario's intelligence requirements.

### Order of Battle with Task and Purpose

Players input each element in their task organization and state the task and purpose for each. The form guides them through the ORBAT hierarchy. The tool formats their inputs into a consistent ORBAT document. Published to the reference library as a planning product and used as a reference during the game.

### Essential Fire Support Tasks

Players input their fire support plan: EFSTs, priority targets, no-fire areas, and fire support coordination measures. The tool formats their inputs into a standard fire support annex. Structured to match the fires section of the turn card, enabling rapid translation from the planning document to the in-game submission.

## 2.2 Scenario Generator — Tactical Decision Game Development

In addition to player-facing document templates, Phase 2 includes an AI-powered scenario generator specifically designed for rapid Tactical Decision Game (TDG) development. Unlike the document templates (which populate player content into fixed formats), the scenario generator uses the Claude API to create the scenario content itself — the situation, ORBAT, mission, and commander's intent — from director-provided parameters.

The director inputs scenario parameters: AO location, date/time, friendly force type, adversary type, weather, and learning objective focus. The AI generates a complete, two-sided scenario package — one document for Blue Force and one for Red/Adversary Force — formatted to match the established situation brief structure used in the course.

### Output Format — Blue Force Document

Modeled on the existing Blue Force situation brief format used in the course. Each document contains:

- Header — classification, do not retain instruction, force designation and AO

- General Situation — current tactical situation, time, recent history, enemy assessment, weather, and AO boundaries with grid references

- Higher Headquarters Mission — the regimental or division mission statement

- Commander's Intent — purpose, method, and end state from higher

- Unit Mission — the battalion-level mission statement

- Task Organization — complete task organization with all organic and attached elements, ammunition states, and capabilities

- Additional Assets — aviation, ISR, and other non-organic assets with time on station and capability details

### Output Format — Red/Adversary Force Document

Mirror format to the Blue Force document, adapted for the adversary's perspective and force structure. The adversary force is selectable at scenario generation:

- Chinese People's Liberation Army (PLA/PLARF) — PLA mechanized or combined arms battalion structure, PLARF fire support assets, PLA ISR and aviation assets, doctrine reflecting PLA operational concepts

- Russian Ground Forces — Russian BTG (Battalion Tactical Group) structure, Russian fire support and EW assets, Russian ISR and aviation assets, doctrine reflecting Russian operational concepts

The adversary document reflects realistic force structures, equipment lists, and operational approaches for the selected nation. This enables cadre to run the scenario against a doctrinally grounded opposing force without manual research.

Design Decision — Scenario Generator vs. Document Templates The scenario generator is the one Phase 2 capability that uses AI to create content rather than format it. This distinction is intentional: TDG scenario development is a director function, not a student planning exercise. The AI accelerates scenario production so directors can develop a wider range of games without the time cost of manual scenario writing. Player planning documents remain player-generated throughout.

### Scenario Generator Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 2.SG1 | Scenario parameter input form | Director input form: AO selection, date/time, friendly force type (battalion/regiment), adversary type (PLA or Russian), weather, and primary learning objective. Validation before generation. | ~6 hrs | Planned |
| 2.SG2 | Blue Force document generator | AI generates Blue Force situation brief matching the established course format. General situation, HHQ mission, commander's intent, unit mission, task organization, additional assets. Output as DOCX. | ~10 hrs | Planned |
| 2.SG3 | PLA adversary force generator | AI generates Red Force situation brief using PLA order of battle, equipment, and operational doctrine. Force structure reflects PLA combined arms battalion or reinforced mechanized battalion as appropriate to scenario. | ~10 hrs | Planned |
| 2.SG4 | Russian adversary force generator | AI generates Red Force situation brief using Russian BTG structure, equipment, and operational doctrine. Force structure reflects Russian battalion tactical group construct. | ~8 hrs | Planned |
| 2.SG5 | Scenario package validation | Generated scenarios reviewed by SME against doctrinal accuracy for each adversary type. Force structures, ammunition states, and capabilities validated. Correction workflow established. | ~8 hrs | Planned |
| 2.SG6 | Scenario library integration | Validated scenarios saved to a reusable library. Directors can save, modify, and re-generate from existing scenarios. Linked to reference library for distribution. | ~6 hrs | Planned |

## Phase 2 Technical Approach

A document builder interface is added to the Director's Table. Players complete structured input forms covering their plan's key elements. Each field maps directly to a specific location in a pre-built document template. The tool assembles the document by inserting inputs into the template's fixed structure — formatting headings, tables, and sections automatically. Players never see the template structure; they see only the fields they need to fill in.

Design Decision — Structured Input Over Free Text The document generator uses structured form inputs rather than a free-text prompt. This produces more consistent, doctrine-aligned outputs and allows for validation before generation. Cadre who need to deviate from the structured format can use a free-text override field for each section.

## Phase 2 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 2.1 | Document builder interface | Structured input forms for each document type. Fields map directly to template locations. Input validated for completeness before document assembly. | ~10 hrs | Planned |
| 2.2 | COA graphic and narrative template | Players input scheme of maneuver, task/purpose per element, and key control measures. Tool populates a formatted COA narrative template. Players write the content; the tool formats and structures it. | ~8 hrs | Planned |
| 2.3 | Decision support matrix template | Players input decision points, triggers, criteria, and options. Tool populates a formatted DSM table template. Output is a print-ready DOCX. | ~6 hrs | Planned |
| 2.4 | Collections synchronization matrix template | Players input ISR assets, NAIs, PIRs, collection windows, and reporting timelines. Tool assembles a formatted sync matrix. Matches turn card collection fields exactly. | ~6 hrs | Planned |
| 2.5 | ORBAT with task and purpose template | Players input each element with task and purpose. Tool assembles a formatted ORBAT document with consistent structure across all elements. Exported as DOCX. | ~4 hrs | Planned |
| 2.6 | Essential fire support tasks template | Players input EFSTs, priority targets, no-fire areas, and FSCMs. Tool formats them into a standard fire support annex template. Exported as DOCX. | ~4 hrs | Planned |
| 2.7 | Reference library auto-upload | Generated documents uploaded automatically to the correct GitHub reference folder upon approval. Available to all tables immediately. | ~8 hrs | Planned |
| 2.8 | Inject package builder | Director inputs pre-planned injects — type, trigger, recipients, content, and game time. Tool formats them into a structured inject schedule document. Director reviews before game. | ~6 hrs | Planned |
| 2.9 | Document preview and distribution workflow | Completed documents presented for review before distribution to teams. One-click upload to the appropriate reference library folder. Preview interface shows the assembled document before finalizing. | ~6 hrs | Planned |
| 2.10 | Phase 2 live game validation | Complete game run using AI-generated documents. Cadre assess document quality against manually produced equivalents. | ~4 hrs | Planned |

## Phase 2 Risks

| Risk | Phase | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Template outputs feel rigid or do not fit all scenarios | Phase 2 | Medium | Design templates with flexible fields and optional sections. Allow free-text override for any structured field. Test with multiple scenario types before fielding. |
| API costs exceed acceptable threshold | Phase 2 | Low | Document generation uses Claude Sonnet (lower cost than Opus). Batch the five documents in a single API call. Estimated cost per game package: <$0.05 at current pricing. |
| GitHub API rate limits during auto-upload | Phase 2 | Low | Upload is triggered once per document, not continuously. Rate limit is 60 requests/hour unauthenticated, 5,000 authenticated. Implement GitHub token for authenticated uploads. |
| Scenario builder adds friction to game prep | Phase 2 | Medium | Run usability testing with cadre before fielding. The builder must be faster than manual document production or it will not be used. Target: 15 minutes from blank form to complete package. |

PHASE 3 — GREEN CELL AI Populace and Information Environment Response Simulation

Phase 3 introduces the first AI actor in the game: a Green Cell representative that simulates the response of the local populace and information environment to student actions. This capability directly addresses the information operations (IO) dimension of modern maneuver warfare, which is difficult to model in traditional wargames without dedicated human Green Cell players.

Objective: A Green Cell AI that monitors Blue and Red submissions each turn, evaluates IO-relevant actions, and delivers structured populace response feedback through the existing inject system, without requiring human Green Cell staffing.

## 3.1 Design Philosophy

The Green Cell AI does not adjudicate tactical outcomes — that remains the director's function. It focuses exclusively on the human terrain and information environment: how local actors, civilian populations, and non-state entities respond to the military actions of both forces. It operates as a persistent actor, not a one-time report.

The AI operates on three inputs per turn:

- Blue Force turn card — specifically maneuver actions, fires, and commander's note for IO implications

- Red Force turn card — same assessment

- Running context — previous turns' actions and populace state (carried in the AI's context window)

It produces two outputs per turn:

- A brief populace response narrative for each force (delivered as a director inject, with the director reviewing before push)

- A populace sentiment indicator — a simple metric the director can use to track IO trajectory across turns

## 3.2 Scope of Green Cell Responses

- Civilian displacement or return in response to fires, maneuver, or presence

- Local leader engagement or withdrawal based on force behavior

- Information environment effects — rumor, reporting, social media analog

- Economic and civil infrastructure effects of military actions

- Non-state actor activation or de-escalation

- Host nation force and government reactions

Out of Scope for Phase 3 The Green Cell AI does not generate enemy actions, adjudicate fires effects, or replace the director's tactical adjudication. It does not have access to classified material. It operates entirely within the unclassified scenario parameters established in Phase 2.

## Phase 3 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 3.1 | Green Cell context architecture | Design the AI's persistent context: scenario parameters, populace baseline, running sentiment state, and per-turn action log. Define context window management strategy. | ~8 hrs | Planned |
| 3.2 | IO action recognition | AI correctly identifies IO-relevant actions from turn card submissions (fires near civilian areas, maneuver through populated terrain, civil affairs tasks in Commander's Note, etc.). | ~10 hrs | Planned |
| 3.3 | Populace response narrative generator | AI generates a 3–5 sentence populace response narrative per force per turn. Narrative is doctrine-informed, scenario-specific, and calibrated to action severity. | ~12 hrs | Planned |
| 3.4 | Sentiment tracking model | Simple 1–10 sentiment score per population group, updated each turn. Director sees trend line across turns. Used in AAR to show IO trajectory. | ~8 hrs | Planned |
| 3.5 | Director review interface | Green Cell outputs appear on a new Director Green Cell tab before being pushed as injects. Director approves, edits, or discards each response. Director retains full control. | ~10 hrs | Planned |
| 3.6 | Integration with inject system | Approved Green Cell responses pushed through the existing inject system as Green Cell inject type. Logged to turn history and AAR. | ~4 hrs | Planned |
| 3.7 | Doctrinal grounding | Provide AI with relevant doctrinal references (MCDP 3, FM 3-24, IO doctrine) as system context. Validate outputs against doctrinal expectations with SME review. | ~8 hrs | Planned |
| 3.8 | Scenario-specific calibration | Allow cadre to set populace baseline parameters in the scenario builder: initial sentiment per group, sensitivity to fires, economic dependency, etc. | ~6 hrs | Planned |
| 3.9 | Phase 3 live game validation | Complete game run with Green Cell AI active. Cadre and student assessment of realism and training value. Iterate based on feedback. | ~6 hrs | Planned |

## Phase 3 Risks

| Risk | Phase | Likelihood | Mitigation |
| --- | --- | --- | --- |
| AI generates culturally or operationally inaccurate responses | Phase 3 | Medium | Require SME review of all Green Cell outputs in test runs. Build a feedback mechanism for cadre to flag and correct AI responses. These corrections improve future outputs. |
| Green Cell adds more complexity than training value | Phase 3 | Medium | Evaluate training value after first live run. The Green Cell must create decisions, not just information. If it generates noise, adjust the output format to focus on decision-relevant signals. |
| Context window limits degrade response quality in long games | Phase 3 | Low | Implement a summarization step every 3 turns to compress history while retaining key state. Monitor output quality across turn count in testing. |
| Students game the IO system rather than learning from it | Phase 3 | Low | Design the populace response to reward sustained behavior patterns, not one-turn actions. Single turns of civic action should not swing sentiment dramatically. |

PHASE 4 — DIRECTOR AI Automated Adjudication and Debrief Generation

Phase 4 is the most ambitious and most consequential phase of the roadmap. It introduces a Director AI capable of adjudicating turn submissions, generating structured feedback for both forces, and producing debrief points grounded in the students' actual decisions. Fully realized, this phase enables the platform to run games without a human adjudicator and extends its utility to any unit conducting self-directed training post-graduation.

Objective: An AI director that adjudicates turn submissions using doctrine, scenario parameters, and game state, delivers feedback to teams within 60 seconds of submission, and generates a structured debrief package grounded in specific student decisions.

## 4.1 Design Philosophy

The Director AI does not replace the human director — it augments and accelerates. In facilitated games at AMWC, the AI provides a first-pass adjudication that the human director reviews and modifies before pushing to teams. In autonomous games run by units post-graduation, the AI operates without human review.

The AI adjudicates along three dimensions:

- Doctrinal soundness — does the action conform to relevant doctrine and tactical principles?

- Operational effectiveness — given the terrain, enemy, and available assets, what is the realistic outcome?

- Decision quality — was the key decision well-reasoned, and what were the implications of the choice made?

## 4.2 Adjudication Engine

The adjudication engine processes turn submissions against four inputs:

- Scenario parameters — mission, terrain, time of day, weather, force ratios

- Current game state — positions from previous turn, known losses, asset status

- Running context — pattern of play, previous decisions and their outcomes

- Doctrinal knowledge base — relevant FMs, MCDPs, and Kriegsspiel rules loaded as context

For each turn, the engine produces:

- Collections results — which PIRs were answered, partially answered, or remain open, and what was found

- Maneuver results — movement outcomes, contact generated, friction encountered

- Fires results — mission execution, effects achieved, collateral considerations, asset status

- Contact narrative — when the two forces' actions intersect, a narrative of the engagement

- Decision assessment — a brief evaluation of the key decision in the Commander's Note

## 4.3 Debrief Generation

At end of game, the Director AI generates a structured debrief package from the complete turn history. The package includes:

- A decision audit trail — key decisions by turn with the information available at time of decision

- Pattern analysis — recurring strengths and weaknesses across turns (e.g., consistent failure to integrate fires with maneuver)

- Decision point analysis — for each pre-planned decision point from the DSM, how did the student perform against the doctrinal standard?

- Doctrinal reference linkage — each learning point linked to the relevant FM or MCDP paragraph

- Discussion questions — facilitation questions grounded in the specific game, not generic questions

Critical Design Requirement The debrief package must be grounded in specific student decisions, not generic learning points. "Blue failed to synchronize fires and maneuver on Turn 3 when Co B attacked without fire support" is useful. "Synchronization of fires and maneuver is important" is not. The AI must cite specific turns and decisions to be credible with students and cadre.

## 4.4 Autonomous Game Mode

The culminating capability of Phase 4 is an autonomous game mode that enables any unit to run a complete game without cadre. In this mode:

- Scenario is selected or generated from the library

- Director AI auto-adjudicates each turn without human review

- Green Cell AI operates in parallel

- Debrief package generated at end of game and distributed automatically

- Student records updated in the learning management layer (Phase 5)

This mode is specifically designed to fulfill the course's requirement to generate exportable scenario packages that units can use post-graduation with no cadre required.

## Phase 4 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 4.1 | Adjudication engine design | Define the adjudication framework: inputs, outputs, doctrine sources, and evaluation criteria for each of the three phases (Collections, Maneuver, Fires). SME validation of framework before build. | ~12 hrs | Planned |
| 4.2 | Doctrine knowledge base | Compile and structure relevant doctrinal references as AI context. FM 3-0, FM 3-90, MCDP 1-3, MCWP 3-11.3, Kriegsspiel rules. Define update process as doctrine changes. | ~16 hrs | Planned |
| 4.3 | Collections adjudication | AI generates ISR results: PIR answers, partial answers, and open items. Calibrated to asset capability and NAI geometry against scenario terrain. | ~10 hrs | Planned |
| 4.4 | Maneuver adjudication | AI generates movement outcomes and contact results. Accounts for terrain, time-distance, enemy disposition, and friction. Produces narrative suitable for team feedback. | ~14 hrs | Planned |
| 4.5 | Fires adjudication | AI adjudicates fire missions: execution, effects, BDA, and asset status update. Accounts for target geometry, munition type, and collateral considerations. | ~10 hrs | Planned |
| 4.6 | Director review interface | AI-generated adjudication appears in director panel fields for review before push. Director can edit any field. One-click push after review. | ~8 hrs | Planned |
| 4.7 | Debrief package generator | AI generates structured debrief document from complete turn history at end of game. Includes decision audit, pattern analysis, DSM assessment, and discussion questions. | ~12 hrs | Planned |
| 4.8 | Autonomous game mode | Full game execution without human adjudicator. AI handles all adjudication and feedback. Tested against cadre-adjudicated game for output quality comparison. | ~16 hrs | Planned |
| 4.9 | Exportable scenario package | Complete game package (scenario, documents, inject sequence, terrain reference) exportable for use by any unit without access to AMWC infrastructure. | ~8 hrs | Planned |
| 4.10 | Phase 4 live game validation | Two full-game runs: one with human director review of AI outputs, one in autonomous mode. Player and cadre assessment of adjudication quality and debrief utility. | ~8 hrs | Planned |

## Phase 4 Risks

| Risk | Phase | Likelihood | Mitigation |
| --- | --- | --- | --- |
| AI adjudication lacks credibility with students and players | Phase 4 | High | This is the critical risk of the phase. Players will dismiss adjudication they perceive as unrealistic or inconsistent. Mitigation: SME review of every adjudication type in testing. Begin with facilitated mode before autonomous mode. Build in explicit citations of doctrinal basis for each adjudication. |
| Adjudication quality degrades with complex multi-element scenarios | Phase 4 | Medium | Test with increasing scenario complexity. Define a maximum complexity threshold for autonomous mode. More complex scenarios should default to human-review mode. |
| Context window limits degrade quality in long games | Phase 4 | Medium | Implement structured state summarization every 3 turns. Test across 8-turn games. Define maximum supported game length for autonomous mode. |
| Students attempt to exploit AI adjudication patterns | Phase 4 | Low | Introduce calibrated variability in outcomes — the AI should not produce deterministic results for identical inputs. Add friction and randomness parameters to the adjudication engine. |
| Exportable packages used outside intended context | Phase 4 | Low | Include clear documentation of scenario assumptions and limitations. Design debrief package to surface when scenario conditions differ from actual use context. |

PHASE 5 — INTEGRATION AND POLISH End-to-End Testing, Student Records, and Fielding

Phase 5 is the integration and hardening phase. It does not introduce new AI capabilities but ensures that all capabilities introduced in Phases 1 through 4 work reliably together, adds student records management, and prepares the platform for formal fielding and sustainment.

Objective: A production-quality platform that can be handed to any AMWC class without technical support, with a clear sustainment and update process.

## Phase 5 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 5.1 | End-to-end integration testing | Complete 3-game run exercising all capabilities: document generation, Green Cell AI, Director AI in review mode, and autonomous mode. All defects documented and resolved. | ~16 hrs | Planned |
| 5.2 | Student records management | Track student performance across multiple games. Flag recurring patterns for cadre attention. Data accessible per student, per class, and in aggregate. Privacy-compliant storage. | ~12 hrs | Planned |
| 5.3 | Cross-game trend analysis | AI identifies patterns across a student's game history: persistent decision-making strengths and weaknesses, doctrinal gaps, and growth over time. | ~8 hrs | Planned |
| 5.4 | Performance dashboard for cadre | Cadre view of all student performance across the course. Sortable by learning objective, decision type, and game phase. Used to focus instruction. | ~8 hrs | Planned |
| 5.5 | Scenario library and version control | Library of validated scenarios organized by terrain, scenario type, and learning objective. Version-controlled so scenarios can be updated without affecting archived game records. | ~8 hrs | Planned |
| 5.6 | Facilitated vs. autonomous mode selector | Cadre select the operating mode (full facilitation, AI-assisted facilitation, or autonomous) at game start. Each mode has appropriate UI and workflow. | ~6 hrs | Planned |
| 5.7 | Sustainment documentation | Technical documentation for maintaining Firebase, updating the Claude API integration, managing GitHub Pages deployment, and troubleshooting. Written for non-developers. | ~8 hrs | Planned |
| 5.8 | Training package for new cadre | Onboarding package for new AMWC cadre covering tool operation, scenario building, AI output review, and debrief facilitation using AI-generated packages. | ~6 hrs | Planned |
| 5.9 | Formal fielding | Tool officially adopted as part of AMWC curriculum. Scenario library populated with at least 6 validated scenarios across the available map products. | Admin | Planned |

## Phase 5 Risks

| Risk | Phase | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Cadre turnover degrades institutional knowledge | Phase 5 | High | Training package (5.8) and sustainment documentation (5.7) must be sufficient for a new cadre member to operate the tool with zero prior exposure. Test this assumption by onboarding an uninitiated cadre member using only the documentation. |
| API pricing changes make the tool uneconomical | Phase 5 | Low | Document the API cost model. At current Claude pricing, a complete game costs less than $0.25. Even 10x cost increase remains trivial. Monitor pricing annually. |
| Platform dependency on external services | Phase 5 | Medium | Firebase and GitHub Pages are free services with no contractual SLA. Document fallback procedures for each. The tool should degrade gracefully to manual facilitation if either service is unavailable. |

# 6. Dependencies and Sequencing

The phases are broadly sequential, but some parallel work is possible. The following dependencies govern sequencing:

- Phase 2 (Document Automation) requires Phase 1 completion — the scenario builder writes to the reference library, which depends on the Phase 1 reference library infrastructure.

- Phase 3 (Green Cell AI) requires Phase 2 completion — the Green Cell AI uses scenario parameters generated by the Phase 2 scenario builder as its operating context.

- Phase 4 (Director AI) requires Phase 3 completion — the Director AI and Green Cell AI share context and must be coordinated to avoid conflicting outputs.

- Phase 5 (Integration) requires Phase 4 completion — it cannot integrate what has not been built.

The following parallel work is permitted:

- Phase 1.8 and 1.9 (live validation and security review) can run concurrently with Phase 2 design work.

- Phase 2 doctrine knowledge base work (2 milestones) can begin during Phase 2 development.

- Phase 5 documentation work can begin as early as Phase 3 completion.

# 7. Technology Stack

The platform uses a deliberately minimal, free-tier technology stack to avoid cost, maintenance burden, and infrastructure complexity.

- Frontend: Single HTML file with vanilla JavaScript and CSS. Hosted on GitHub Pages (free, no server required).

- Real-time database: Firebase Realtime Database, free Spark tier. Handles all game state synchronization.

- AI: Claude API (Anthropic). Used for document generation (Phase 2), Green Cell responses (Phase 3), and adjudication (Phase 4). Accessed directly from the browser via fetch calls.

- Document generation: docx-js library for DOCX output. Run client-side or via a lightweight serverless function if browser security restrictions require.

- Version control and hosting: GitHub. All code, documents, and reference files in a single public repository.

API Key Security Note The Claude API key must not be embedded directly in the client-side HTML once AI features are added in Phase 2. A lightweight proxy — either a Cloudflare Worker or GitHub Actions workflow — should handle API calls server-side to protect the key. This is a Phase 2 prerequisite task. Both Cloudflare Workers and GitHub Actions are free at the usage levels expected.

# 8. Success Metrics

The following metrics define success at each phase gate. All metrics should be validated with actual cadre and students, not developer self-assessment.

- Phase 1 — Zero technical failures in two complete live game runs. All cadre can operate the tool after a 30-minute orientation with no further support.

- Phase 2 — A complete game planning document package generated in under 15 minutes from a blank form. Cadre assess AI-generated documents as acceptable for game use after review in at least 80% of cases.

- Phase 3 — Green Cell AI generates responses that cadre rate as doctrinally plausible and scenario-appropriate in at least 80% of cases. Students engage with IO dimension of the game more explicitly than in games without Green Cell.

- Phase 4 — AI adjudication rated as credible by at least 80% of student reviewers. Autonomous mode game generates debrief package that cadre assess as usable with minor modification. At least one unit uses the exportable package independently post-graduation.

- Phase 5 — New cadre member operates the tool successfully after onboarding with documentation only. Scenario library contains 6 validated scenarios. Platform operates for a full course iteration without cadre-reported technical failures.

AMWC Wargame System — Plan of Action and Milestones

UNCLASSIFIED // FOR OFFICIAL USE ONLY