AMWC WARGAME SYSTEM

Plan of Action and Milestones

Advanced Maneuver Warfare Course

Digital Transformation Roadmap — Digitization Through AI Integration

Version 4.1  |  Updated June 2026

# 1. Purpose and Scope

This Plan of Action and Milestones (POA&M) documents the development roadmap for the AMWC Wargame System. The roadmap spans five phases, from the current digitization effort through full AI-assisted adjudication and debrief generation.

## 1.1 End State

A fully integrated wargame platform where:

- All game data is captured, transmitted, and archived digitally with no paper intermediary

- Planning documents for each game are generated from structured inputs in minutes rather than hours

- A Green Cell AI provides realistic, doctrine-informed populace and information environment responses to student actions

- A Director AI adjudicates turn submissions and generates structured feedback and debrief points, enabling game execution without cadre adjudicators

- Exportable scenario packages allow any unit to run doctrine-informed wargames post-graduation with no AMWC infrastructure required

## 1.2 Two-Product Architecture

The system delivers two related products sharing a common engine:

Product 1 — Facilitated Game Assistant

Augments cadre-run games. AI plays Green/Neutral cells, captures all inputs from Blue, Red, Green, and Director, and synthesizes a structured AAR on completion. AI does not touch Blue or Red decision-making.

Product 2 — Autonomous Wargame Platform

Runs without cadre. Two levels:

- Base — Student provides parameters, AI generates scenario, adjudicates decisions, and provides stimulus for follow-on decision points

- Advanced — AI generates exportable scenario packages that any unit can use to run their own games post-graduation with no cadre required

## 1.3 Governing Principles

- Human authority is never displaced — AI augments and accelerates, it does not replace commander judgment or director discretion

- Each phase must deliver standalone value — if development stops at any phase, the tool must be more useful than before it started

- Simplicity is a feature — the tool must be operable by cadre who are not software developers

- The platform is unclassified and must remain so throughout its development

- Student learning outcomes drive every design decision — technical capability is a means, not an end

# 2. Phase Summary

| Ph | Phase | Focus | Est. Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Digitization | Foundation & stabilization — multi-game portal architecture | 2–4 wks | Complete |
| 2 | Document Automation | AI-assisted game planning document generation | 6–8 wks | In Progress |
| 2B | Facilitated Game Assistant | Turn input structure, game-start MVD form, AI engine for Green/Neutral cell | 8–10 wks | In Progress |
| 3 | Green Cell AI | Populace and IO response simulation | 8–10 wks | Planned |
| 4 | Director AI | Automated adjudication and debrief generation | 10–14 wks | Planned |
| 5 | Integration & Polish | End-to-end testing, training, and fielding | 4–6 wks | Planned |

NOTE — Duration estimates assume part-time development effort (10–15 hours per week). If a dedicated developer is assigned, durations compress by approximately 50%. Phase durations do not include user acceptance testing with students, which should be scheduled at the conclusion of each phase.

# 3. Operational Environment

Three physically separated classrooms — Director's table, Red table, Blue table. Director's table staffed by director, assistant director, adjudicator, and runners for each team. Communication between tables currently via yellow canary notes.

Turn structure follows three phases: Collections, Maneuver, Fires. Games are unclassified and are moving outside the secured space — preferred solution for digitization.

Students are senior officers and staff. The platform must function within their tempo and not impose administrative burden that degrades the tactical problem.

Pre-game planning phase:

Students conduct one hour of planning, producing two outputs — an acetate overlay and a 10-minute runner brief to the director's table. Both overlays are placed on the director's map. The timeline for the first turn is then established and runners return to their teams for initial orders.

The course uses 6–8 standardized map products consistent across all games. This enables photo-to-digital conversion of acetate overlays against known map products.

# 4. Architecture — Four Layers

| Layer / Component | Description |
| --- | --- |
| Blue Force input stream | Student-controlled. All decisions logged for AAR. AI does not influence Blue decisions. |
| Red Force input stream | Student-controlled. All decisions logged for AAR. AI does not influence Red decisions. |
| Green/Neutral input stream | AI-controlled. Doctrine-driven behavior. All AI decisions explained for transparency. |
| Director stream | Human override, injects, and observations. All flagged for AAR. Director authority is absolute. |
| Doctrine knowledge base | FM references, Kriegsspiel rules, scenario-specific context. Shared across all AI functions. |
| Decision reasoning engine | COA analysis, friction modeling. Applies to Green/Neutral cell and (Phase 4) adjudication. |
| Adjudication logic | Turn state resolution. Phase 4 introduces AI assistance; Phase 2B relies on human director. |
| Input capture & event sequencing | Logs all inputs with timestamps. Source of record for AAR generation. |
| Pattern recognition & learning objective assessment | Identifies student decision patterns against pre-defined learning objectives. |
| Scenario library | Tied to 6–8 known map products. Validated scenarios covering full OPFOR types. |
| AAR synthesis | Full narrative, decision audit trail, facilitator debrief guide, student records. |
| Exportable scenario package | Portable game package. No cadre or AMWC infrastructure required. Phase 4 deliverable. |

# 5. Key Design Decisions

| Decision | Rationale | Status |
| --- | --- | --- |
| AI plays Green/Neutral only | Senior officers retain full command authority. AI is recorder, actor, and analyst — not referee. Blue and Red decision-making is never touched by AI. | Complete |
| No per-turn capture form | System tracks state changes through inputs and adjudication outputs. Turn-start form only. Eliminates tempo disruption. | Complete |
| Overlay digitization outside secured space | Planning phase moved outside secured space. Photo-to-digital conversion against known map products is operationally feasible and preferred. | Complete |
| Runner brief via MVD form | Five-section structured digital form replaces unstructured runner brief. Estimated 8–12 minutes per runner. Consistent data structure enables AI engine. | Complete |
| Two-product architecture | Facilitated Game Assistant (cadre-run, AI plays Green/Neutral, generates AAR) and Autonomous Wargame Platform (no cadre required, exportable packages). Shared core engine. | Complete |
| Turn input structure (next design task) | How Blue and Red log Collections, Maneuver, and Fires decisions each turn without disrupting game tempo. Target: 3–4 minutes per phase per turn. | In Progress |

NEXT DESIGN TASK — Turn input structure: How Blue and Red log their Collections, Maneuver, and Fires decisions each turn in a way that is fast enough not to disrupt game tempo. Target: 3–4 minutes per phase per turn. This is the current active design question. See Phase 2B milestones 2B.4 through 2B.6.

# 6. Game-Start Minimum Viable Data Form

The MVD form is completed by the runner before briefing the director's table. Estimated 8–12 minutes per runner. This is the only required data entry form — no per-turn capture forms exist.

| # | Section | Fields Captured |
| --- | --- | --- |
| 1 | Game Conditions | Map selection (from 6–8 library), time of day, weather, turn duration |
| 2 | Force Positions & Status | Per unit: designation, position/grid, type, task, purpose, combat status (full strength / degraded / mission-limited) |
| 3 | Commander's Intent | Essential task, end state, main effort, key constraint or restraint — captured for both Blue and Red |
| 4 | Intelligence Picture | What Blue believes about Red; what Red believes about Blue; key unknown neither side knows |
| 5 | Director's Notes | Learning objectives for this game; pre-planned injects |

Design rationale: The system tracks state changes through inputs and adjudication outputs. The MVD form provides the initial state. All subsequent state is derived from turn submissions and adjudication records.

# Phase 1 — Digitization

Phase 1 encompasses the work already completed. The core platform is functional and production-ready. This phase is complete with the exception of live game validation and Firebase security review.

Objective: A stable, reliable wargame facilitation tool supporting up to six simultaneous games, accessible from the Operations Portal, with role-specific and game-specific document access.

## Phase 1 Milestones

| # | Milestone | Description / Success Criteria | Status |
| --- | --- | --- | --- |
| 1.1 | Core real-time sync | Blue, Red, and Director pages communicate reliably through Firebase. Submissions, feedback, injects, and game time sync within 2 seconds. | Complete |
| 1.2 | Turn flow integrity | Submissions archive on submit. Adjudication adds to existing records. Final turn captured regardless of end-of-game sequence. | Complete |
| 1.3 | Turn card carry-forward | Maneuver, Collections, and Fires pre-populate from previous turn. Sentinel pattern prevents Firebase node deletion. | Complete |
| 1.4 | AAR document generation | Turn history, inject log, and director notes compile into a downloadable AAR document. | Complete |
| 1.5 | Role-specific reference library | Director sees game-specific shared, director, blue, and red folders. Blue and Red see course-wide shared, role-specific, and game-specific role folders. No cross-game visibility. | Complete |
| 1.6 | Mobile and responsive UI | Top bar functional at all screen sizes. | Complete |
| 1.7 | Multi-game architecture | Game ID namespacing implemented. Up to six (or more) simultaneous games operate in isolated Firebase namespaces. | Complete |
| 1.8 | Operations Portal | Single-URL home base for all functions: game link generation, Recent Sessions, tool links, Master Director View, and reference documents. | Complete |
| 1.9 | Master Director View | Live read-only dashboard displaying all active game sessions with per-game status tiles. | Complete |
| 1.10 | Doc Tool — teams | Force-locked document builder deployed for Blue and Red. Accessible from team pages and portal. | Complete |
| 1.11 | User guide and facilitation handbook v3 | Complete facilitation guide covering portal, multi-game setup, quick start guide, and updated checklists. | Complete |
| 1.12 | Live game validation | Tool runs through a complete game without technical failure. Minimum two full-game test runs with actual cadre. | In Progress |
| 1.13 | Firebase security review | Evaluate whether open read/write rules are acceptable for the operational environment. | Planned |
| 1.14 | Setup data integration (Publish to Game) | Teams publish their planning ORBAT, EFSTs, and Collections plan from the Doc Tool directly to the Director’s Table (written to games/{id}/setup/{force} in Firebase). The director’s turn cards automatically pre-populate the Maneuver roster, EFST chips, and Collections rows from the published data — eliminating duplicate entry between the planning phase and Turn 0. | Complete |
| 1.15 | Director-team communication enhancements | Teams can send clarification requests directly to the director with threaded replies (Request Clarification feature, team→director only — no team-to-team chat); turn cards display the previous turn’s order alongside the current order field; gold “New” badges flag unread adjudication, injects, and director replies on team and director tabs; multi-entry feeds (injects, requests) collapse to the most recent entry with an option to expand and review earlier ones. | Complete |

## Phase 1 Risks

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Network connectivity failure in classroom | Medium | Pre-test connectivity. Identify fallback (mobile hotspot) before game day. |
| Firebase free tier limits exceeded with six simultaneous games | Low | Free tier supports 100 simultaneous connections. Six games with three tables each = 18 connections. Well within limits. |
| Browser compatibility issues on government machines | Medium | Test on the specific browsers installed on classroom machines. Chrome and Edge both support ES modules required by Firebase SDK. |
| Turn input tempo disruption | Medium | Design turn input structure for 3–4 minutes max per phase. Validate in live game run before Phase 2B complete. |

# Phase 2 — Document Automation

Phase 2 introduces structured digital forms that enable players to rapidly enter required game information and receive formatted planning documents. The doc-tool.html and doc-tool-teams.html files represent the foundation of this capability and are functionally deployed. Remaining work focuses on expanding document types and integrating with the scenario generator.

Objective: A player can complete a structured input form covering their plan and receive a formatted, print-ready planning document within 5 minutes — with no formatting work required.

## 2.1 Documents to be Automated

- Course of Action graphic and narrative — scheme of maneuver text, task and purpose for each element, and COA overlay description

- Decision Support Matrix — key decision points mapped to triggers, criteria, and recommended actions

- Collections Synchronization Matrix — ISR assets tied to NAIs, PIRs, collection windows, and reporting timelines

- Order of Battle with Task and Purpose — complete ORBAT document with consistent structure

- Essential Fire Support Tasks — fire support plan formatted into a standard fire support annex

## 2.2 Scenario Generator

The scenario generator uses the Claude API to create scenario content — the situation, ORBAT, mission, and commander's intent — from director-provided parameters. This accelerates scenario production so directors can develop a wider range of games without the time cost of manual scenario writing.

## Phase 2 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 2.1 | Document builder interface (Blue/Red) | Structured input forms deployed as doc-tool-teams.html. Force-locked, generates DOCX. Integrated into team pages and portal. | Complete | Complete |
| 2.2 | Document builder interface (Director) | Full unlocked doc-tool.html deployed. Accessible from director page and portal. | Complete | Complete |
| 2.3 | COA and DSM templates | Players input scheme of maneuver and decision points. Tool populates formatted templates. Output as DOCX. | ~8 hrs | In Progress |
| 2.4 | Collections sync matrix template | Players input ISR assets, NAIs, PIRs, and collection windows. Tool assembles a formatted sync matrix. | ~6 hrs | In Progress |
| 2.5 | ORBAT with task and purpose template | Players input each element with task and purpose. Tool assembles a formatted ORBAT document. | ~4 hrs | In Progress |
| 2.6 | Essential fire support tasks template | Players input EFSTs, priority targets, no-fire areas, and FSCMs. Tool formats them into a standard fire support annex. | ~4 hrs | In Progress |
| 2.SG1 | Scenario parameter input form | Director input form: AO, date/time, friendly force type, adversary type, weather, and primary learning objective. | ~6 hrs | In Progress |
| 2.SG2 | Blue Force document generator | AI generates Blue Force situation brief matching the established course format. Output as DOCX. | ~10 hrs | In Progress |
| 2.SG3 | PLA adversary force generator | AI generates Red Force situation brief using PLA order of battle, equipment, and operational doctrine. | ~10 hrs | In Progress |
| 2.SG4 | Russian adversary force generator | AI generates Red Force situation brief using Russian BTG structure, equipment, and operational doctrine. | ~8 hrs | In Progress |
| 2.SG5 | Scenario package validation | Generated scenarios reviewed by SME against doctrinal accuracy. Correction workflow established. | ~8 hrs | Planned |
| 2.10 | Phase 2 live game validation | Complete game run using AI-generated documents. Cadre assess document quality against manually produced equivalents. | ~4 hrs | Planned |

# Phase 2B — Facilitated Game Assistant

Phase 2B introduces the core AI engine and the facilitated game assistant capability. This phase was defined through design work conducted in parallel with Phase 2. It encompasses all work required to run a complete facilitated game with AI playing the Green/Neutral cell and generating a full AAR.

Objective: A complete facilitated game can be run using the platform. AI plays Green/Neutral cells with doctrine-driven, explainable behavior. All turns are captured. AAR is generated automatically at game end without additional cadre data entry. Blue and Red retain full command authority.

## Phase 2B Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 2B.1 | System architecture decision | Two-product architecture confirmed: Facilitated Game Assistant (Product 1) and Autonomous Wargame Platform (Product 2). Shared core engine. AI plays Green/Neutral only — never Blue or Red. | Complete | Design Complete |
| 2B.2 | Game-start MVD form design | Five-section Minimum Viable Data form defined: Game Conditions, Force Positions & Status, Commander's Intent (both forces), Intelligence Picture, Director's Notes. Estimated 8–12 min per runner. | Complete | Design Complete |
| 2B.3 | Key design decisions locked | Overlay digitization solved (photo-to-digital against known map products, planning phase moved outside secured space). No per-turn capture form — engine tracks state through adjudication outputs. | Complete | Design Complete |
| 2B.4 | Turn input structure — Collections | Define how Blue and Red log ISR taskings, collection windows, and reporting within game tempo. Must not exceed 3–4 minutes per turn. | ~6 hrs | In Progress |
| 2B.5 | Turn input structure — Maneuver | Define how Blue and Red log unit movements, task-purpose assignments, and scheme of maneuver updates per turn. | ~6 hrs | In Progress |
| 2B.6 | Turn input structure — Fires | Define how Blue and Red log fire missions: target, method, priority, and requested effects. | ~4 hrs | In Progress |
| 2B.7 | Turn state engine | Engine tracks all state changes through inputs and adjudication outputs. No additional forms required mid-game. | ~12 hrs | Planned |
| 2B.8 | Green/Neutral cell AI actor | AI plays Green and Neutral cells using doctrine-driven behavior. All decisions explained. No Blue or Red decision-making touched. | ~14 hrs | Planned |
| 2B.9 | Director override and inject interface | Director injects and overrides flagged for AAR. Human override always available. | ~8 hrs | Planned |
| 2B.10 | AAR synthesis engine | Full narrative, decision audit trail, and facilitator debrief guide generated at game end. | ~12 hrs | Planned |
| 2B.11 | Student records across games | Cross-game trends tracked. Blind spots flagged for cadre review. | ~10 hrs | Planned |
| 2B.12 | Autonomous platform — Base level | Student provides parameters; AI generates scenario, adjudicates decisions, provides follow-on stimulus. | ~16 hrs | Planned |
| 2B.13 | Autonomous platform — Advanced level | AI generates exportable scenario packages for post-graduation unit use. No cadre required. | ~12 hrs | Planned |
| 2B.14 | Phase 2B live game validation | Facilitated mode runs through a complete game with AI Green/Neutral cell active. Cadre assessment of tempo impact and AI behavior realism. | ~8 hrs | Planned |

SCENARIO BUILDER — FIVE INPUT MODULES: (1) Mission definition — OPORD structure, objectives, commander's intent. (2) Terrain and environment — tied to known map products, weather, time of day. (3) ORBAT — Blue, Red, Green/Neutral force structures. (4) Learning objectives — explicit decision points baked into scenario design. (5) Friction parameters — fog of war, delayed reports, surprise events. Validation layer checks doctrine soundness, force balance, learning objective linkage, and playability before game runs.

# Phase 3 — Green Cell AI

Phase 3 introduces a Green Cell AI that monitors Blue and Red submissions each turn, evaluates IO-relevant actions, and delivers structured populace response feedback through the existing inject system, without requiring human Green Cell staffing.

Objective: A Green Cell AI that operates each turn without cadre staffing and delivers responses that cadre rate as doctrinally plausible and scenario-appropriate in at least 80% of cases.

## Phase 3 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 3.1 | Green Cell context architecture | Design the AI's persistent context: scenario parameters, populace baseline, running sentiment state, and per-turn action log. | ~8 hrs | Planned |
| 3.2 | IO action recognition | AI correctly identifies IO-relevant actions from turn card submissions. | ~10 hrs | Planned |
| 3.3 | Populace response narrative generator | AI generates a 3–5 sentence populace response narrative per force per turn. | ~12 hrs | Planned |
| 3.4 | Sentiment tracking model | Simple 1–10 sentiment score per population group, updated each turn. Director sees trend line across turns. | ~8 hrs | Planned |
| 3.5 | Director review interface | Green Cell outputs appear on a new Director Green Cell tab before being pushed as injects. Director approves, edits, or discards each response. | ~10 hrs | Planned |
| 3.6 | Integration with inject system | Approved Green Cell responses pushed through the existing inject system as Green Cell inject type. | ~4 hrs | Planned |
| 3.7 | Doctrinal grounding | Provide AI with relevant doctrinal references as system context. Validate outputs with SME review. | ~8 hrs | Planned |
| 3.8 | Phase 3 live game validation | Complete game run with Green Cell AI active. Cadre and student assessment of realism and training value. | ~6 hrs | Planned |

# Phase 4 — Director AI

Phase 4 introduces a Director AI capable of adjudicating turn submissions, generating structured feedback for both forces, and producing debrief points grounded in the students' actual decisions. Fully realized, this phase enables the platform to run games without a human adjudicator.

Objective: An AI director that adjudicates turn submissions using doctrine, scenario parameters, and game state, delivers feedback to teams within 60 seconds of submission, and generates a structured debrief package grounded in specific student decisions.

## Phase 4 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 4.1 | Adjudication engine design | Define the adjudication framework: inputs, outputs, doctrine sources, and evaluation criteria for each phase. | ~12 hrs | Planned |
| 4.2 | Doctrine knowledge base | Compile and structure relevant doctrinal references as AI context. FM 3-0, FM 3-90, MCDP 1-3, MCWP 3-11.3, Kriegsspiel rules. | ~16 hrs | Planned |
| 4.3 | Collections adjudication | AI generates ISR results: PIR answers, partial answers, and open items. | ~10 hrs | Planned |
| 4.4 | Maneuver adjudication | AI generates movement outcomes and contact results. | ~14 hrs | Planned |
| 4.5 | Fires adjudication | AI adjudicates fire missions: execution, effects, BDA, and asset status update. | ~10 hrs | Planned |
| 4.6 | Director review interface | AI-generated adjudication appears in director panel fields for review before push. | ~8 hrs | Planned |
| 4.7 | Debrief package generator | AI generates structured debrief document from complete turn history at end of game. | ~12 hrs | Planned |
| 4.8 | Autonomous game mode | Full game execution without human adjudicator. AI handles all adjudication and feedback. | ~16 hrs | Planned |
| 4.9 | Exportable scenario package | Complete game package exportable for use by any unit without AMWC infrastructure. | ~8 hrs | Planned |
| 4.10 | Phase 4 live game validation | Two full-game runs: one with human director review of AI outputs, one in autonomous mode. | ~8 hrs | Planned |

# Phase 5 — Integration and Polish

Phase 5 is the integration and hardening phase. It does not introduce new AI capabilities but ensures all capabilities work reliably together, adds student records management, and prepares the platform for formal fielding.

Objective: A production-quality platform that can be handed to any AMWC class without technical support, with a clear sustainment and update process.

## Phase 5 Milestones

| # | Milestone | Description / Success Criteria | Est. Effort | Status |
| --- | --- | --- | --- | --- |
| 5.1 | End-to-end integration testing | Complete 3-game run exercising all capabilities. All defects documented and resolved. | ~16 hrs | Planned |
| 5.2 | Student records management | Track student performance across multiple games. Flag recurring patterns for cadre attention. | ~12 hrs | Planned |
| 5.3 | Cross-game trend analysis | AI identifies patterns across a student's game history. | ~8 hrs | Planned |
| 5.4 | Performance dashboard for cadre | Cadre view of all student performance across the course. | ~8 hrs | Planned |
| 5.5 | Scenario library and version control | Library of validated scenarios organized by terrain, scenario type, and learning objective. Minimum 6 scenarios tied to known map products. | ~8 hrs | Planned |
| 5.6 | Facilitated vs. autonomous mode selector | Cadre select the operating mode at game start. | ~6 hrs | Planned |
| 5.7 | Sustainment documentation | Technical documentation for maintaining Firebase, updating the Claude API integration, managing GitHub Pages deployment, and troubleshooting. | ~8 hrs | Planned |
| 5.8 | Training package for new cadre | Onboarding package for new AMWC cadre covering tool operation, scenario building, AI output review, and debrief facilitation. | ~6 hrs | Planned |
| 5.9 | Formal fielding | Tool officially adopted as part of AMWC curriculum. Scenario library populated with at least 6 validated scenarios. | Admin | Planned |

# 7. Dependencies and Sequencing

The phases are broadly sequential with some overlap permitted.

- Phase 2 (Document Automation) requires Phase 1 completion — the scenario builder writes to the reference library

- Phase 2B (Facilitated Game Assistant) runs in parallel with Phase 2 — shared engine design

- Phase 3 (Green Cell AI) requires Phase 2B completion — the Green Cell AI uses scenario parameters generated by the scenario builder

- Phase 4 (Director AI) requires Phase 3 completion — the Director AI and Green Cell AI share context and must be coordinated

- Phase 5 (Integration) requires Phase 4 completion

Permitted parallel work:

- Phase 1.12 and 1.13 (live validation and security review) can run concurrently with Phase 2 design work

- Phase 2 and Phase 2B design work can proceed in parallel

- Phase 5 documentation work can begin as early as Phase 3 completion

# 8. Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | HTML / CSS / JavaScript | Hosted on GitHub Pages. No server required. Portal, Game (index.html), Director, and Dashboard pages. |
| Real-time database | Firebase Realtime Database (free Spark tier) | Handles all game state synchronization across all simultaneous games. |
| AI | Claude API (claude-sonnet-4-20250514) | Used for document generation (Phase 2), Green Cell responses (Phase 3), and adjudication (Phase 4). |
| Document generation | docx-js library | DOCX output. Run client-side. Deployed in doc-tool.html and doc-tool-teams.html. |
| Overlay digitization | Photo-to-digital against known map products | Planning phase moved outside secured space. Photos of acetate overlays converted to digital inputs matched against 6–8 standard map products. |
| Version control and hosting | GitHub | All code, documents, and reference files in a single public repository. |

API KEY SECURITY — The Claude API key must not be embedded directly in the client-side HTML once AI features are added in Phase 2. A lightweight proxy — either a Cloudflare Worker or GitHub Actions workflow — should handle API calls server-side to protect the key. Both Cloudflare Workers and GitHub Actions are free at the usage levels expected.

# 9. Success Metrics

| Phase | Success Criteria |
| --- | --- |
| Phase 1 | Zero technical failures in two complete live game runs. All six simultaneous games operate without cross-contamination. All cadre can operate the tool after a 30-minute orientation. |
| Phase 2 | A complete game planning document package generated in under 15 minutes from a blank form. Cadre assess AI-generated documents as acceptable for game use after review in at least 80% of cases. |
| Phase 2B | Turn input structure does not extend game tempo beyond 3–4 minutes per phase per turn. Facilitated game assistant runs a complete game with AI Green/Neutral cell. AAR generated without additional cadre data entry. |
| Phase 3 | Green Cell AI generates responses that cadre rate as doctrinally plausible and scenario-appropriate in at least 80% of cases. Students engage with IO dimension more explicitly than in games without Green Cell. |
| Phase 4 | AI adjudication rated as credible by at least 80% of student reviewers. Autonomous mode game generates debrief package that cadre assess as usable with minor modification. At least one unit uses the exportable package independently post-graduation. |
| Phase 5 | New cadre member operates the tool successfully after onboarding with documentation only. Scenario library contains 6 validated scenarios. Platform operates for a full course iteration without cadre-reported technical failures. |

# 10. Revision History

| Version | Date | Changes |
| --- | --- | --- |
| v1 | Initial | Initial release — Phase 1 and 2 roadmap |
| v2 |  | Phase 3 Green Cell AI added. Technology stack documented. |
| v3 |  | Phase 4 Director AI and Phase 5 Integration added. Success metrics table. |
| v4 | June 2025 | Two-product architecture defined. Phase 2B (Facilitated Game Assistant) added. MVD form design locked. Key design decisions table added. Architecture four-layer model documented. Operational environment section added. Turn input structure identified as next design task (2B.4–2B.6). Overlay digitization approach locked. Risks table updated with tempo risk. |
| v4.1 | June 2026 | Milestones 1.14–1.15 added and marked Complete: Publish-to-Game setup integration (doc-tool-teams.html pushes ORBAT/EFSTs/Collections to the director’s table for turn-card pre-population) and director-team communication enhancements (team-initiated Request Clarification feature with threaded director replies, previous-turn order reference in the Maneuver section, “New” notification badges, and collapsible communication feeds). |

UNCLASSIFIED // FOR OFFICIAL USE ONLY